# Project Timeline Summary

Below is the requested high-level timeline breaking down the Hybrid QKD & ABLKM Cryptographic project by Phase, Activity, and Duration.

| Phase | Core Activity | Duration (in weeks) |
| --- | --- | --- |
| Phase 1 | Research & Problem Formulation: Study lattice-based PQC, analyze vulnerabilities to harvest-now-decrypt-later attacks, and formulate the ABLKM proposal. | 3 Weeks |
| Phase 2 | Algorithm Design & Architecture: Define dynamic bucket math, design the ABLKM logic, and blueprint the hybrid BB84 integration model. | 3 Weeks |
| Phase 3 | Core Python Implementation: Develop the QKD simulation, code the ABLKM encryption engine, and successfully integrate both systems. | 3 Weeks |
| Phase 4 | Interactive Web Visualization: Build the HTML/JS frontend, demonstrating quantum photon states and 2D lattice mapping visually. | 3 Weeks |
| Phase 5 | Mid-Term Milestones & Review: Prepare technical documentation and conduct the formal Project Work Review 2 presentation. | 1 Week |
| Total |  | 13 Weeks |